## Slide 1
DATA SECURITY USING SVD BASED DIGITAL WATERMARKING TECHNIQUE
NAME:HIBA NAFEESATH
ROLL.NO:20
PRODUCT OWNER:K P BALACHANDRAN

## Slide 2
Table Of Contents:
1. Description
2. Modules
3.Methodology
4.Future Enhancement
5. Developing Environment
6.Project plan
7.User story
8. Product backlog
9. Sprint plan
10. Sprint Actual
11.Conclusion

## Slide 3
DESCRIPTION:
Illegal misuse of copyright information such as forgery, manipulation and duplication is not uncommon. To prevent this digital watermarking techniques are widely used thus increasing the robustness and imperceptibility properties in a digital multimedia. The main objective of developing a digital image watermarking technique is to satisfy both imperceptibility and robustness requirements.Digital watermarking appears as an efficient means of securing multimedia contents such as copyright protection and authentication. In this paper a hybrid scheme using Singular Value Decomposition (SVD) and Discrete Wavelet Transform (DWT) is being proposed. SVD and DWT are matrix based operations, this hybrid method prevents convolution which would otherwise consume a lot of resources. Computation of a larger set of data occurs faster due to the use of SVD. A simple digital watermarking algorithm based on discrete wavelet transform and singular value decomposition has been proposed in this paper. This proposed method helps to understand basic concept of digital watermarking. Experimental results demonstrate the effectiveness of the proposed method. One of the major advantages of the proposed scheme is the robustness of the technique on wide set of attacks.

## Slide 4
MODULES:
1.Data collection
2.Data Cleaning
3.Training
4.Testing
5.Result Generation

## Slide 5
METHODOLOGY
The objective of this project is to develop a watermarking scheme which is based on cascading DWT with SVD. DWT decomposes the image into four frequency bands: LL band which represents low frequency, HL and LH representing middle frequency and HH represents high frequency band. LL band gives approximate details. In this proposal, we select LL band to embed the watermark because it contributes significantly to the robustness of an image. Thus it can survive certain image processing operations like noise addition, intensity manipulation, etc. In this SVD based watermarking scheme, instead of embedding the watermark directly on the wavelet coefficients SVD transformation is applied to the whole image and then the singular values of the host image are modified to embed the watermark.
Watermark Embedding
Watermark W is decomposed using SVD
W = UW ×SW ×VW T
Using Haar wavelet perform first level decomposition of the cover image: LL, HL, LH, and HH. SVD is then applied to LL band.
L = UL ×SW ×VL T
The singular values of the LL band are replaced with the singular values of the watermark. After applying inverse SVD we obtain modified LL band.
L’ = UL ×SL ×VL T
Inverse DWT is applied to produce the watermarked cover image.

## Slide 7
B. Watermark Extraction
Using Haar wavelet, the noisy watermarked image is decomposed.
SVD is applied to LL band
L = UL ×SL ×VL T
Then extract the singular values from LL band.
The watermark is constructed using singular values and orthogonal matrices UW and VW obtained using SVD of original watermark.
WE = UW ×SL ×VW T

## Slide 8
CONCLUSION
In this project a blind watermarking scheme has been proposed which combines SVD along with DWT. The watermark embedding and extraction algorithm were successfully implemented using vs code.This method proving its robustness property. This hybrid technique is better than some of the existing methods such as DWT-DCT and pure SVD techniques.

## Slide 9
FUTURE ENHANCEMENT
Tackling copyright issues, digital watermarking comes out as suitable solution. Digital watermarking is process of inserting watermark information into host image. Watermark is the copyright information which protects digital data from the illegal replication and distribution.

## Slide 10
DEVELOPING ENVIRONMENT:
Hardware specification:
Processor : Intel Pentium Core i3 and above
Primary Memory : 4 GB RAM and above
Storage : 500 GB hard disk and above
Software specification:
Language :Python
Front end : Python Django
Back end : SQLite
Operating system : windows 7 and above
IDE : Visual Studio code
Others : HTML,CSS
Algorithm:Singular Value Decomposition
Technique:Watermarking Embedding & Extraction

## Slide 11
PROJECT PLAN:
User Story ID | Task Name | Start Date | End Date | Days | Status
1 | Sprint 1 | 20/4/2022 | 01/05/2022 | 2 | Completed
2 |  | 01/05/2022 | 09/05/2022 |  | Completed
3 | Sprint 2 | 15/05/2022 | 18/05/2022 | 5 | Completed
4 |  | 19/05/2022 | 22/05/2022 |  | Completed
5 |  | 23/05/2022 | 28/05/2022 |  | Completed
6 |  | 29/05/2022 | 01/06/2022 |  | Completed
7 | Sprint 3 | 02/06/2022 | 05/06/2022 | 3 | Completed
8 | Sprint 4 | 10/06/2022 | 04/07/2022 | 5 | Completed

## Slide 12
USER STORY:
User Story ID | As a <type of user> | I want to <perform some task> | So that I can <achieve some goal>
1 | User | Collection of Dataset | Coco Dataset
2 | User | Preprocessing of collected data(null values elimination) | Cleaned final dataset
3 | User | UI designing(a form to enter news for checking) | UI designing
4 | User | Visualisation of input image | Graphical representation of data
5 | User | Applying watermark on image | Watermarked image
6 | User | Split data into training & testing set | 80% -training data & 20%-testing
7 | User | SVD-DWT Algorithm | Decomposed values & original image,watermarked image
8 | User | Generation of output | Informs whether copyright occurred or not

## Slide 13
PRODUCT BACKLOG:
User Story ID | Priority<High/Medium/Low> | Size(Hours) | Sprint | Status<Planned/Inprogress/Completed> | Release Date | Release Goal
1 | Medium | 2 | 1 | Completed | 01/05/2022 | Collection of datasets
 |  |  |  | Completed | 09/05/2022 | Preprocessing of collected data
2 | High | 3 |  |  |  | 
3 | Medium | 3 | 2 | Completed | 18/05/2022 | UI Designing
4 | High | 2 |  | Completed | 22/05/2022 | Graphical representation of data
5 | Medium | 5 |  | Completed | 28/05/2022 | Watermarked image
6 | High | 5 |  | Completed | 01/06/2022 | Train the data,
7 | High | 10 | 3 | Completed | 05/06/2022 | Decomposed values & original image,watermarked image
8 | High | 20 | 4 | Completed | 04/07/2022 | Output

## Slide 14
SPRINT PLAN:
Backlog item | Status & Completion date | Original Estimate in hours | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 | Day 8 | Day 9 | Day 10 | Day 11 | Day 12 | Day 13
User Story#1,2 |  | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours
Data collection | 01/05/2022 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Preprocessing | 09/05/2022 | 3 | 0 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
User story #3,4,5,6 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Visualisation & Training | 01/06/2022 | 15 | 0 | 0 | 3 | 3 | 3 | 3 | 3 | 0 | 0 | 0 | 0 | 0 | 0
User story #7 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
UI Designing | 05/06/2022 | 10 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 4 | 4 | 2 | 0 | 0 | 0
User story #8,9 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Testing | 12/07/2022 | 20 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 8 | 6 | 6
Total |  | 50 | 2 | 3 | 3 | 3 | 3 | 3 | 3 | 4 | 4 | 2 | 8 | 6 | 6

## Slide 15
Backlog item | Status & Completion date | Original Estimate in hours | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 | Day 8 | Day 9 | Day 10 | Day 11 | Day 12 | Day 13 | Completed<Y/N>
User Story#1,2 |  | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours
Data collection | 01/05/2022 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | Y
Preprocessing | 09/05/2022 | 3 | 0 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | Y
User story #3,4,5,6 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Visualisation & Training | Planned | 15 | 0 | 0 | 3 | 3 | 3 | 3 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | N
User story #7 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
UI Designing | Planned | 10 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 4 | 4 | 2 | 0 | 0 | 0 | N
User story #8,9 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Testing | Planned | 20 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 8 | 6 | 6 | N
Total |  | 50 | 2 | 3 | 3 | 3 | 3 | 3 | 3 | 4 | 4 | 2 | 8 | 6 | 6 | N
Sprint1 Actual:

## Slide 16
Backlog item | Status & Completion date | Original Estimate in hours | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 | Day 8 | Day 9 | Day 10 | Day 11 | Day 12 | Day 13 | Completed<Y/N>
User Story#1,2 |  | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours
Data collection | 01/05/2022 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | Y
Preprocessing | 09/05/2022 | 3 | 0 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | Y
User story #3,4,5,6 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Visualisation & Training | 01/06/2022 | 15 | 0 | 0 | 3 | 3 | 3 | 3 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | Y
User story #7 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
UI Designing | Planned | 10 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 4 | 4 | 2 | 0 | 0 | 0 | N
User story #8,9 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Testing | Planned | 20 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 8 | 6 | 6 | N
Total |  | 50 | 2 | 3 | 3 | 3 | 3 | 3 | 3 | 4 | 4 | 2 | 8 | 6 | 6 | N
Sprint2 Actual:

## Slide 17
Backlog item | Status & Completion date | Original Estimate in hours | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 | Day 8 | Day 9 | Day 10 | Day 11 | Day 12 | Day 13 | Completed<Y/N>
User Story#1,2 |  | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours
Data collection | 01/05/2022 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | Y
Preprocessing | 09/05/2022 | 3 | 0 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | Y
User story #3,4,5,6 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Visualisation & Training | 01/06/2022 | 15 | 0 | 0 | 3 | 3 | 3 | 3 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | Y
User story #7 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
UI Designing | 05/06/2022 | 10 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 4 | 4 | 2 | 0 | 0 | 0 | Y
User story #8,9 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Testing | Planned | 20 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 8 | 6 | 6 | N
Total |  | 50 | 2 | 3 | 3 | 3 | 3 | 3 | 3 | 4 | 4 | 2 | 8 | 6 | 6 | N
Sprint3 Actual:

## Slide 18
Backlog item | Status & Completion date | Original Estimate in hours | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 | Day 8 | Day 9 | Day 10 | Day 11 | Day 12 | Day 13 | Completed<Y/N>
User Story#1,2 |  | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours
Data collection | 01/05/2022 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | Y
Preprocessing | 09/05/2022 | 3 | 0 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | Y
User story #3,4,5,6 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Visualisation & Training | 01/06/2022 | 15 | 0 | 0 | 3 | 3 | 3 | 3 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | Y
User story #7 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
UI Designing | 05/06/2022 | 10 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 4 | 4 | 2 | 0 | 0 | 0 | Y
User story #8,9 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Testing | Planned | 20 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 8 | 6 | 6 | Y
Total |  | 50 | 2 | 3 | 3 | 3 | 3 | 3 | 3 | 4 | 4 | 2 | 8 | 6 | 6 | Y
Sprint4 Actual:

## Slide 19
Thank you