## Slide 1: ONLINE JOB PORTAL SYSTEM
Name: SUSHNA
Reg No: MES20MCA-2055
Product Owner: NOWSHAD C V

## Slide 2: Table of Content
Description
Modules
Methodology
Developing Environment
Table Design
Product Backlog
User Story
Project Plan
Sprint Actual

## Slide 3: Description
Now a days, we know that searching of jobs is so difficult . Online job portal system is developed for the providing a connection between job seekers and company. With the help of this portal , the job seekers can easily submit their resume and get lot of opportunity for getting job and also by this website the companies can find good and well profiled people.
In job portal, the applicants and companies can register themselves. Both are provided with different roles. The applicant can see a list of jobs available and can apply to any that matches his/her skill set. Similarly, the companies can add new jobs and select the applicants who have applied for that job by seeing their resume.

## Slide 4: Modules
User-Jobseeker :
Register and Login
Create an Account
List Jobs
Apply for Jobs
Applied Jobs list
User- Recruiter:
Register and Login
Create an Account
Add Jobs
List Jobs
Edit and Delete
Applied Job List
Admin:
View Details of Recruiter and Job Seeker
Edit ,Delete , Update all Data

## Slide 5: Methodology
Online job portal system is a web application project .
This project is developed in python Django framework . Django is a web application framework written in Python programming language. It is based on MVT (Model View Template) design pattern.
Firstly , Both the Recruiters and Job Seekers have to go through registration process separately by clicking to get a job or find a job .
Then Both can do Login .After login both of them will go to their home page.
There is an Admin page ,in which admin can view all details of both recruiter and job seeker.
In Job Seeker Page ,he can create a profile with his full details along with a powerful resume/CV . After that he can Search vacancies by using job lists and he can apply for the jobs that is suitable for him.
In Recruiters Page , he can create profile including company details and logo . He can add jobs , view job lists and also view applied jobs.

## Slide 6: Developing Environment
Hardware specification:
Processor: i3 Based Computer or higher
Memory: 1 GB RAM
Hard Drive: 50 GB
Internet Connection
Hard Disk : 40 GB.
Software specification:
Front end : HTML,CSS,JS
Back end : Python,SQLite3
Operating system : windows 7 and above
IDE : visual studio.
Framework : Django 3.2.8

## Slide 7: Table Design UserProfileModel:
Field | Type
Username | Varchar(30)
Password | Varchar(30)
First name | Varchar(30)
Last name | Varchar(30)
Email | Varchar(30)
Address | Varchar(30)
dob | Date
gender | Varchar(30)
contact | Integer(45)
image | Varchar(30)

## Slide 8: RecProfileModel :
Field | Type
Username | Varchar(30)
Password | Varchar(30)
First name | Varchar(30)
Last name | Varchar(30)
Email | Varchar(30)
Company name | Varchar(30)
Company address | Varchar(30)
Contact | Interger(30)
Logo | Varchar(30)

## Slide 9: AddJobModel:
Field | Type
Company name | Varchar(30)
Job Title | Varchar(30)
Start Date | Date
End Date | Date
Salary | Integer(30)
Experience | Integer(30)
Tech Skills | Varchar(30)
Category | Varchar(30)
Description | Varchar(30)

## Slide 10: JobDetailModel:
Field | Type
Company name | Varchar(30)
Job Title | Varchar(30)
Start Date | Date
End Date | Date
Salary | Integer(30)
Experience | Integer(30)
Tech Skills | Varchar(30)
Category | Varchar(30)
Description | Varchar(30)
Resume | Varchar(30)

## Slide 11: AppliedJobModel:
Field | Type
Username | Varchar(30)
Company name | Varchar(30)
Job Title | Varchar(30)

## Slide 12: Product Backlog
User Story ID | Priority <high/medium/low | Size(h ours) | Sprint | Status/ Planned/ In progress /completed | Status/ Planned/ In progress /completed | Release Goal
1 | low | 2 | 1 | complete | Registration and login | Registration and login (both)
2 | medium |  | 2 | planned | Admin page | Admin page creation
3 | high |  |  | Progress | Account creation | Account creation(both)
4 | medium |  | 3 | planned | Add jobs | Add job by recruiter
5 | medium |  |  | planned | Listing jobs | Listing jobs for both
6 | medium |  |  | planned | Find a job | searching a job by jobseeker
7 | medium |  | 4 | planned | Apply for job | Apply for job by jobseeker
8 | low |  |  | planned | Applied jobs | View applied jobs

## Slide 13: User Story
User story id | As a type of user | I want to perform some task | So that I can achieve some goal
1 | User | Registration and login | Registration and login for both
2 | User | Account creation | Account creation for both
3 | User | Add jobs | Add jobs by recruiter
4 | User | Listing jobs | Listing jobs for both
5 | User | Find a job | searching a job by jobseeker
6 | User | Apply for job | Apply for job by jobseeker
7 | User | Applied jobs | View applied jobs

## Slide 14: Project Plan
Id | Task name | Start date | End date | Hours | Status
1 | 1 | 5/05/2022 | 7/05/2022 | 2 | completed
2 | 2 | 8/05/22 | 10/05/22 | 3 | completed
3 |  | 15/05/22 | 23/05/22 | 5 | completed
4 | 3 | 30/05/22 | 2/06/22 | 3 | completed
5 |  | 4/06/22 | 6/06/22 | 2 | completed
6 |  | 15/06/22 | 19/06/22 | 1 | completed
7 | 4 | 20/06/22 | 25/06/22 | 1 | completed
8 |  | 26/06/22 | 29/06/22 | 1 | completed

## Slide 15: Sprint Actual
Id | Completion date | Estimated hours | day1 | day2 | day3 | day4 | day5 | day6 | day7 | day8 | day9 | day10 | day11 | day12
1 | 5/05 | 2 | 1 | 1 |  |  |  |  |  |  |  |  |  | 
2 | 8/05 | 5 | 1 | 1 | 1 | 2 |  |  |  |  |  |  |  | 
3 | 15/5 | 8 | 2 | 3 | 2 | 1 |  |  |  |  |  |  |  | 
4 | 30/5 | 5 | 1 | 2 | 2 |  |  |  |  |  |  |  |  | 
5 | 4/06 | 4 | 2 | 2 |  |  |  |  |  |  |  |  |  | 
6 | 15/6 | 2 | 1 | 1 |  |  |  |  |  |  |  |  |  | 
7 | 20/6 | 2 | 1 | 1 |  |  |  |  |  |  |  |  |  | 
8 | 26/6 | 2 | 1 | 1 |  |  |  |  |  |  |  |  |  | 
Total hrs: |  | 50 |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 16: THANK YOU